Weekly report

- My Goals from last week

- Further design the Smart Dart deployment mechanism to be attached to the hexacopter

- My Accomplishments this week

- Project 1: Smart Dart Deployment Mechanism

  - The Smart Dart deployment mechanism was successfully attached to the hexacopter, capable of holding at least one real dart, and three dummy-darts so far. I was designing an attachment part that would be made of acrylic, but to get results faster, I figured out a way to just Velcro on the deployment mechanism. The mechanism attached to the hexacopter can be seen in Figure 1.

  - I made rudimentary a landing/takeoff base for the hexacopter that serves as a support for the hexacopter to take off from while the darts are loaded into the mechanism—it basically just has a giant hole in it. This was needed because the hexacopter cannot sit on the ground with long darts attached underneath it. The dart-loaded hexacopter on the landing/takeoff base can be seen in Figure 2.

  - The team performed an awesome flying drop test experiment on the current setup in Figure 2. Basically, everything worked out pretty well, but getting the dart to penetrate vertically was a bit difficult. We think this has to do with the added swing given to it by the rotating deployment mechanism when it rotates the dart out of the slot. This could be a reason to implement the other dropping mechanism design—the one that is a direct release actuated by a cam, rather than the current one that works by swinging the dart out of the slot.

Figure 1  (Left Image): Deployment mechanism “Velcro’d” onto the hexacopter.

Figure 2 (Right Image): Dart-loaded hexacopter resting on custom landing/takeoff

base, made entirely of recycled materials.

My Goals for next week

- Working on the 6 deliverables that were recently requested.

- Figuring out the bent fin vs. straight fin situation.